PRODUCT REQUIREMENTS DOCUMENT — SECURITY HARDENING LEVEL 2

wabot-dev

Webhook Security, API Hardening & Audit Trail

PRD v1.2.0

| Project | wabot-dev Security Hardening Level 2 |
| --- | --- |
| Version | 1.2.0 |
| Predecessor | PRD v1.1.0 — Bug Fix & Gap Closure |
| Date | April 2026 |
| Author | >thehanifz_labs_ |
| Audience | AI Agent / Development Team |
| Audit Sources | GPT (defensive red team), Gemini (threat model), Perplexity (code analysis), Claude (source cross-validation) |
| Scope | New vulnerabilities found in red team phase not covered by PRD v1.0.0 or v1.1.0 |

Human Logic, AI Execution

# 1. Executive Summary

PRD v1.2.0 closes the second layer of security gaps identified during a four-AI red team assessment of wabot-dev. This assessment was conducted by GPT (defensive threat modeling), Gemini (advanced attack scenarios), Perplexity (code-level adversarial review), and Claude (source cross-validation).

The red team phase revealed 14 distinct findings across the webhook system, API authentication layer, file access controls, and operational observability. Of these, 2 are Critical, 5 are High, 5 are Medium, and 2 are Low. None of these findings appeared in PRD v1.0.0 or v1.1.0.

The highest-risk attack chain identified is: enumerate valid sessionId via response code difference (V-02) → brute-force API key via timing attack (V-01) → change webhookUrl to attacker-controlled endpoint → receive all future message traffic silently. This chain is fully executable against the current codebase with no authentication required beyond a valid sessionId.

# 2. Findings Registry

All 14 findings from the cross-AI red team assessment. Source column indicates which AI(s) identified the finding. Claude = source code verified.

| ID | Severity | Title | Location | Found by | Status |
| --- | --- | --- | --- | --- | --- |
| V-01 | Critical | Timing attack on API key comparison | middleware/api.middleware.js — validateApiKey() !== operator | Perplexity + Claude | Open |
| V-02 | Critical | sessionId enumeration via 404 vs 403 response | middleware/api.middleware.js + upload.middleware.js — different status codes per failure type | Perplexity + Claude | Open |
| V-03 | High | DNS Rebinding bypass SSRF protection | services/webhook.service.js — DNS not re-validated at request time | All 4 AIs | Open |
| V-04 | High | Webhook HTTP tarpit — connection hang / OOM | services/webhook.service.js — timeout=10s, no maxContentLength | GPT + Gemini + Claude | Open |
| V-05 | High | /webhook/wabot unauthenticated + no payload limit | routes/webhook.routes.js — no auth, no limit, logs to disk | GPT + Gemini + Claude | Open |
| V-06 | High | Webhook URL allows HTTP — MITM risk | controllers/account.controller.js — validateWebhookUrl allows http: | Perplexity + Claude | Open |
| V-07 | High | Cross-tenant file access on serve route | routes/dashboard.routes.js — /uploads/:filename checks auth only, not ownership | Claude only | Open |
| V-08 | Medium | No rate limit on sensitive dashboard endpoints | routes/dashboard.routes.js — /accounts/:id/settings no rate limit | Perplexity + Claude | Open |
| V-09 | Medium | cleanupTempFiles still references public/temp | services/baileys-handlers/message.handler.js — cleanup function path mismatch | Perplexity + Claude | Open |
| V-10 | Medium | express.json() no payload size limit | server.js — app.use(express.json()) without limit | GPT + Gemini + Claude | Open |
| V-11 | Medium | Stored XSS risk on account name field | controllers/account.controller.js — addAccount() no input sanitization | Perplexity + Claude | Open |
| V-12 | Medium | No audit log for webhookUrl changes | controllers/account.controller.js — updateSettings() no change log | Claude only | Open |
| V-13 | Low | axios response size not bounded (maxContentLength) | services/webhook.service.js — no maxContentLength/maxBodyLength | Claude only | Open |
| V-14 | Low | Session fingerprinting / anomaly detection absent | services/socket.service.js + session middleware — no IP/UA change detection | GPT + Gemini + Claude | Open |

# 3. Primary Attack Chain Analysis

The following describes the highest-risk attack chain in the current codebase. No authentication is required to initiate this chain.

## 3.1 Webhook Hijack via API Credential Compromise

| Step | Action | Mechanism | Finding exploited |
| --- | --- | --- | --- |
| 1 | Enumerate valid sessionIds | Send requests to POST /api/send with varying sessionId values. 404 = invalid, 403 = valid session exists. | V-02 (sessionId enum) |
| 2 | Brute-force or time API key | With valid sessionId known, submit repeated requests measuring response time differential to narrow API key character space. | V-01 (timing attack) |
| 3 | Change webhookUrl to attacker server | With valid API key: POST /api/send or use session cookie if obtained. Update webhookUrl via updateSettings. | V-06 + V-03 |
| 4 | Receive all future events silently | All incoming WhatsApp messages for that session are now forwarded to attacker endpoint. Legitimate automation stops receiving data. | V-12 (no audit log) |

Mitigation dependency: fixing V-01 and V-02 breaks the chain at step 1 and 2. V-06 prevents the webhook from being set to an HTTP endpoint. V-12 adds audit trail so the change is detectable. All four must be fixed together for complete chain mitigation.

# 4. Requirements — v1.2.0

14 requirements ordered by severity. Critical items must be completed before any multi-user deployment.

## REQ-15: Replace API key comparison with constant-time comparison [V-01 — Critical]

Source: Perplexity + Claude. Agreed Critical finding.

Current state: middleware/api.middleware.js compares API keys with the !== operator. String comparison in JavaScript is not constant-time — it short-circuits on first mismatched character, creating a measurable timing differential. An attacker sending many requests and measuring response time can narrow the valid key space character by character.

File: middleware/api.middleware.js

Find:

if (decryptedApiKeyFromDb !== apiKeyFromRequest) {

return res.status(403).json({ error: 'Akses ditolak. API Key tidak valid.' });

}

Replace with:

const keyFromDb = Buffer.from(decryptedApiKeyFromDb, 'utf8');

const keyFromRequest = Buffer.from(apiKeyFromRequest, 'utf8');

const keysMatch = keyFromDb.length === keyFromRequest.length &&

require('crypto').timingSafeEqual(keyFromDb, keyFromRequest);

if (!keysMatch) {

return res.status(403).json({ error: 'Akses ditolak. Kredensial tidak valid.' });

}

Apply the same change to upload.middleware.js where it also compares API keys.

Acceptance criteria:

- API key comparison uses crypto.timingSafeEqual() in both api.middleware.js and upload.middleware.js

- Response time for correct vs incorrect API key is statistically indistinguishable under load

- Invalid API key still returns 403 with generic message

## REQ-16: Normalize authentication failure responses to prevent sessionId enumeration [V-02 — Critical]

Source: Perplexity + Claude. Agreed Critical finding.

Current state: validateApiKey returns 404 when sessionId is not found, and 403 when the API key is wrong. This asymmetry allows an attacker to probe any sessionId and determine whether it is valid (403) or does not exist (404), without needing to know the API key. The sessionId format YYMMXXXX is only 4 hex characters — enumeration is feasible.

File: middleware/api.middleware.js — validateApiKey()

File: middleware/upload.middleware.js — handleMediaUpload()

Both files: replace the 404 response for 'session not found' with a generic 401:

// Replace

if (!account) {

return res.status(404).json({ error: 'Sesi tidak ditemukan.' });

}

// With

if (!account) {

return res.status(401).json({ error: 'Akses ditolak.' });

}

Also normalize the 'missing credentials' case — both missing sessionId and missing apiKey should return 401 Akses ditolak. Remove all wording that differentiates between which field is missing.

Acceptance criteria:

- POST /api/send with non-existent sessionId returns 401 — not 404

- POST /api/send with valid sessionId but wrong API key returns 401 — not 403

- POST /api/send with missing sessionId returns 401 — same body as wrong key

- Attacker cannot determine from response whether a sessionId is valid

## REQ-17: Add runtime DNS re-validation to prevent DNS Rebinding SSRF [V-03 — High]

Source: All 4 AIs. Unanimous High finding.

Current state: validateWebhookUrl() in account.controller.js checks the hostname at save time. However, DNS records for the domain can change after validation. When webhook.service.js calls axios.post() minutes or hours later, the domain may now resolve to an internal IP (127.x, 10.x, 192.168.x) — bypassing the static SSRF check entirely. This is the DNS Rebinding attack.

File: services/webhook.service.js — sendWebhook() function, before the axios.post() call

Add DNS resolution check at request time:

const dns = require('dns').promises;

const isPrivateAddress = (ip) => {

if (ip === '127.0.0.1' || ip === '::1' || ip === '0.0.0.0') return true;

if (ip.startsWith('10.')) return true;

if (ip.startsWith('192.168.')) return true;

const parts = ip.split('.').map(Number);

if (parts.length === 4 && parts[0] === 172 && parts[1] >= 16 && parts[1] <= 31) return true;

if (ip.startsWith('169.254.')) return true; // AWS metadata

return false;

};

// Before axios.post():

try {

const { address } = await dns.lookup(new URL(account.webhookUrl).hostname);

if (isPrivateAddress(address)) {

logger.warn(`Webhook DNS resolved to private IP ${address}, blocked.`);

return false;

}

} catch (dnsError) {

logger.warn(`Webhook DNS lookup failed: ${dnsError.message}`);

return false;

}

Acceptance criteria:

- Webhook to a domain that resolves to 127.0.0.1 is blocked and logged

- Webhook to a domain that resolves to 10.x or 192.168.x is blocked

- Legitimate external webhook URL continues to work normally

- DNS lookup failure results in webhook skip, not crash

## REQ-18: Harden axios webhook call against tarpit / OOM attacks [V-04 — High]

Source: GPT + Gemini + Claude. Agreed High finding.

Current state: webhook.service.js calls axios.post(url, payload, { timeout: 10000 }). A malicious webhook server can accept the connection, send headers to keep the connection alive, but never complete the response — holding each axios request open for the full 10 seconds. With 3 retries, one webhook delivery attempt occupies 30+ seconds. With multiple active sessions, this can exhaust the Node.js event loop.

File: services/webhook.service.js — axios.post() call

Replace timeout-only config with full bounds:

await axios.post(account.webhookUrl, payload, {

timeout: 5000,             // 5s total connection + response

maxContentLength: 102400,  // 100KB max response body

maxBodyLength: 512000,     // 500KB max request body

headers: { 'Content-Type': 'application/json' },

maxRedirects: 0,           // Do not follow redirects

});

Also reduce retry count from 3 to 2 and reduce retry sleep:

const maxAttempts = 2;  // was 3

// sleep(attempt * 1000) — keep as-is (1s, 2s total max)

Acceptance criteria:

- Webhook delivery to a tarpit server (accept but never respond) times out within 5 seconds

- Webhook response body larger than 100KB is rejected by axios

- Redirects from webhook server are not followed

- Total time for 2 failed webhook attempts is under 15 seconds

## REQ-19: Secure /webhook/wabot inbound endpoint [V-05 — High]

Source: GPT + Gemini + Claude. Agreed High finding.

Current state: routes/webhook.routes.js exposes POST /wabot with no authentication, no payload size limit, and logs the raw request body to disk via console.log(JSON.stringify(req.body)). An attacker can send large JSON payloads repeatedly to fill the disk and exhaust log rotation limits. The endpoint also has no HMAC signature verification.

File: routes/webhook.routes.js — complete replacement

Step 1 — Add express.json limit specifically for this route:

const express = require('express');

const router = express.Router();

const logger = require('../config/logger');

const crypto = require('crypto');

router.post('/wabot',

express.json({ limit: '64kb' }),

(req, res) => {

if (!req.body || typeof req.body !== 'object') {

return res.status(400).json({ error: 'Invalid payload.' });

}

logger.info('[Inbound Webhook] received', {

ip: req.ip,

keys: Object.keys(req.body).slice(0, 10),

});

res.status(200).json({ received: true });

}

);

Step 2 — Remove console.log(JSON.stringify(req.body)) — this is the disk exhaustion vector. Replace with structured pino log that only records metadata, not the full body.

Step 3 — Add to server.js global express.json limit as defence-in-depth:

// Replace

app.use(express.json());

// With

app.use(express.json({ limit: '2mb' }));

app.use(express.urlencoded({ extended: true, limit: '2mb' }));

Step 4 — Add WEBHOOK_SECRET to .env and implement optional HMAC verification (REQ-23 handles full implementation):

WEBHOOK_SECRET=generate_32_char_secret_here

Acceptance criteria:

- POST /webhook/wabot with body > 64KB returns 413 Payload Too Large

- No full request body is written to log files

- app.use(express.json()) in server.js has { limit: '2mb' }

- WEBHOOK_SECRET variable exists in .env.example

## REQ-20: Enforce HTTPS-only for webhook URLs [V-06 — High]

Source: Perplexity + Claude. Agreed High finding.

Current state: validateWebhookUrl() in account.controller.js accepts both http: and https: protocols. Any webhook using HTTP transmits message content, API responses, and metadata in plaintext — subject to network interception.

File: controllers/account.controller.js — validateWebhookUrl()

Find:

if (!['http:', 'https:'].includes(parsedUrl.protocol)) {

Replace with:

if (parsedUrl.protocol !== 'https:') {

const httpsError = new Error('Webhook URL harus menggunakan HTTPS.');

httpsError.statusCode = 400;

throw httpsError;

}

Also update the error message displayed to user to say 'Webhook URL harus HTTPS. HTTP tidak diizinkan karena alasan keamanan.'

Acceptance criteria:

- Saving webhookUrl with http:// protocol returns 400 with HTTPS-required error message

- Saving webhookUrl with https:// protocol succeeds

- Existing stored webhooks using HTTP continue to work for existing records (no data migration needed), but new saves are blocked

## REQ-21: Add file ownership check to authenticated serve routes [V-07 — High]

Source: Claude only. Not found by other AIs.

Current state: routes/dashboard.routes.js serves /uploads/:filename and /temp/:filename to any authenticated user. The routes check that the requester is logged in, but do not check whether the requested file belongs to an account owned by that user. User A can request files uploaded under User B's sessions by guessing or observing the filename pattern.

The filename format from upload.middleware.js is: TIMESTAMP-RANDOMHEX.EXT — not predictable by default. However, an attacker who has observed their own uploads can estimate the timestamp range of other users' files and brute-force the 8-byte hex portion (2^64 space, but small TTL windows reduce effective entropy).

File: routes/dashboard.routes.js — /uploads/:filename and /temp/:filename handlers

For the /uploads/ route, add ownership lookup:

router.get('/uploads/:filename', ensureAuthenticated, async (req, res) => {

const { filename } = req.params;

if (!/^\d+-[a-f0-9]{16}\.[a-z0-9]+$/i.test(filename)) {

return res.status(400).json({ error: 'Invalid filename.' });

}

// Verify ownership: filename stored in Message.mediaUrl for this user

const { Message, WhatsAppAccount } = require('../models');

const { Op } = require('sequelize');

const userAccounts = await WhatsAppAccount.findAll({

where: { userId: req.user.id }, attributes: ['id']

});

const accountIds = userAccounts.map(a => a.id);

const matchingMessage = await Message.findOne({

where: {

accountId: { [Op.in]: accountIds },

mediaUrl: { [Op.like]: `%${filename}` }

}

});

if (!matchingMessage) {

return res.status(403).json({ error: 'Access denied.' });

}

// ... proceed with sendFile

});

For the /temp/ route, apply the same ownership check using the mediaUrl stored in the Message model.

Acceptance criteria:

- User A cannot access /dashboard/uploads/file_belonging_to_user_b.jpg — returns 403

- User A can access their own uploaded files — returns 200

- Admin can access any file (check req.user.role === 'admin' before ownership query)

## REQ-22: Add rate limiting to sensitive dashboard read endpoints [V-08 — Medium]

Source: Perplexity + Claude. Agreed Medium finding.

Current state: GET /dashboard/accounts/:accountId/settings returns webhookUrl, apiKey, maxFileSize, allowedMimeTypes. No rate limiting is applied to this endpoint. If a session cookie is stolen or the browser is compromised, an attacker can call this endpoint repeatedly to extract configuration for all accounts without throttling.

File: middleware/rateLimiter.middleware.js — add a new limiter

const sensitiveReadLimiter = createLimiter(20,

'Terlalu banyak permintaan ke endpoint sensitif. Coba lagi setelah 15 menit.');

module.exports = { apiLimiter, authLimiter, sensitiveReadLimiter };

File: routes/dashboard.routes.js — apply to settings read endpoint

const { sensitiveReadLimiter } = require('../middleware/rateLimiter.middleware');

router.get('/accounts/:accountId/settings', sensitiveReadLimiter, accountController.getSettings);

Acceptance criteria:

- 21st request to GET /dashboard/accounts/:id/settings within 15 minutes from same session returns 429

- Normal usage (user opens settings modal once or twice) is not affected

## REQ-23: Fix cleanupTempFiles path mismatch [V-09 — Medium]

Source: Perplexity + Claude. Agreed Medium finding.

Current state: message.handler.js saves incoming media to temp/ (root-level, outside public/). However, the cleanupTempFiles() function still references public/temp. The periodic 6-hour cleanup therefore never deletes files at the correct location. Residual media files accumulate indefinitely unless the per-file setTimeout fires successfully.

File: services/baileys-handlers/message.handler.js — cleanupTempFiles function

Find and replace:

// Find

const tempDir = path.join(__dirname, '..', '..', 'public', 'temp');

// Replace with

const tempDir = path.join(__dirname, '..', '..', 'temp');

Also add a startup cleanup in message.handler.js to clear any files older than 10 minutes from temp/ when the module loads (handles crash recovery):

const startupCleanup = () => {

const tempDir = path.join(__dirname, '..', '..', 'temp');

if (!fs.existsSync(tempDir)) return;

const cutoff = Date.now() - 10 * 60 * 1000;

fs.readdirSync(tempDir).forEach(file => {

try {

const fp = path.join(tempDir, file);

if (fs.statSync(fp).mtimeMs < cutoff) fs.unlinkSync(fp);

} catch (e) {}

});

};

startupCleanup();

Acceptance criteria:

- cleanupTempFiles() deletes files from /temp/ (root), not /public/temp/

- Files older than 5 minutes in /temp/ are cleaned by periodic interval

- Files older than 10 minutes in /temp/ are cleaned on server startup

- No files accumulate in /public/temp/ for incoming messages

## REQ-24: Add payload size limit to express.json() globally [V-10 — Medium]

Source: GPT + Gemini + Claude. Agreed Medium finding.

Current state: server.js uses app.use(express.json()) with no size limit. Express defaults to no body size limit, meaning a request with a 100MB JSON body is accepted and parsed fully before any application code runs. This enables disk exhaustion, memory exhaustion, and CPU DoS via deeply nested JSON.

File: server.js

Find:

app.use(express.urlencoded({ extended: true }));

app.use(express.json());

Replace with:

app.use(express.urlencoded({ extended: true, limit: '2mb' }));

app.use(express.json({ limit: '2mb' }));

Acceptance criteria:

- POST request with body > 2MB returns 413 Payload Too Large

- Normal API usage (text messages, small JSON) unaffected

## REQ-25: Sanitize and validate account name input [V-11 — Medium]

Source: Perplexity + Claude. Agreed Medium finding.

Current state: addAccount() in account.controller.js stores the name field from req.body without server-side sanitization. The name is rendered in EJS templates and as data-account-name attributes. While EJS auto-escapes <%= %>, the name is also passed as a JSON property in the dashboard config template — if a future change introduces textContent rendering from this value, stored XSS becomes exploitable.

File: controllers/account.controller.js — addAccount()

Add validation before WhatsAppAccount.create():

const { name } = req.body;

if (!name || typeof name !== 'string') {

req.flash('error_msg', 'Nama akun diperlukan.');

return res.redirect('/dashboard');

}

const safeName = name.trim().replace(/[<>"'&]/g, '').slice(0, 100);

if (safeName.length < 1) {

req.flash('error_msg', 'Nama akun tidak valid.');

return res.redirect('/dashboard');

}

Use safeName (not name) in the WhatsAppAccount.create() call.

Acceptance criteria:

- Account name containing <script>alert(1)</script> is stripped to scriptalert1script before storage

- Account name over 100 characters is truncated

- Empty or whitespace-only name returns flash error and redirect

## REQ-26: Add audit log for webhookUrl changes [V-12 — Medium]

Source: Claude only. Not found by other AIs.

Current state: updateSettings() in account.controller.js silently updates webhookUrl with no record of the change. If a user's webhook is hijacked, there is no audit trail to determine when the change occurred, what the old URL was, or what IP made the change. This makes incident response impossible.

File: controllers/account.controller.js — updateSettings()

Add before account.update():

const oldWebhookUrl = account.webhookUrl;

const newWebhookUrl = validateWebhookUrl(webhookUrl);

if (oldWebhookUrl !== newWebhookUrl) {

logger.info('[AUDIT] webhookUrl changed', {

userId: req.user.id,

userEmail: req.user.email,

accountId: account.id,

sessionId: account.sessionId,

oldDomain: oldWebhookUrl ? new URL(oldWebhookUrl).hostname : null,

newDomain: newWebhookUrl ? new URL(newWebhookUrl).hostname : null,

ip: req.ip,

timestamp: new Date().toISOString(),

});

}

Note: log only the domain (not full URL) to avoid storing sensitive path parameters in logs.

Acceptance criteria:

- Changing webhookUrl produces a pino log entry at INFO level with old domain, new domain, userId, accountId, and IP

- Leaving webhookUrl unchanged produces no log

- Full URL is not logged — only the hostname/domain

## REQ-27: Bound axios response size with maxContentLength [V-13 — Low]

Source: Claude only. Not found by other AIs. Related to V-04.

Current state: This is addressed as part of REQ-18. Confirming it is also a standalone requirement for clarity.

Verify the axios config in services/webhook.service.js includes both maxContentLength: 102400 and maxBodyLength: 512000 as specified in REQ-18. No additional changes needed if REQ-18 is implemented.

Acceptance criteria: Same as REQ-18 axios hardening acceptance criteria.

## REQ-28: Implement HMAC signature on outbound webhook payloads [V-14 — Low]

Source: GPT + Gemini + Claude. Agreed Low finding.

Current state: Webhook payloads are sent without any signature. Downstream receivers (n8n, Make, custom systems) cannot verify that the payload genuinely originated from wabot-dev. If the webhook URL is discovered by a third party, they can inject fake events.

File: services/webhook.service.js

Add signature generation before axios.post():

const WEBHOOK_SECRET = process.env.WEBHOOK_SECRET;

const headers = { 'Content-Type': 'application/json' };

if (WEBHOOK_SECRET) {

const bodyString = JSON.stringify(payload);

const sig = require('crypto')

.createHmac('sha256', WEBHOOK_SECRET)

.update(bodyString)

.digest('hex');

headers['X-WA-Signature'] = `sha256=${sig}`;

}

Add WEBHOOK_SECRET to .env.example with documentation:

# Kunci HMAC untuk tanda tangan payload webhook keluar

# Penerima webhook dapat memverifikasi: sha256(body, WEBHOOK_SECRET) == X-WA-Signature header

WEBHOOK_SECRET=

Acceptance criteria:

- Outbound webhook request includes X-WA-Signature: sha256=... header when WEBHOOK_SECRET is set

- Header is absent when WEBHOOK_SECRET is not set (backward compatible)

- WEBHOOK_SECRET documented in .env.example

# 5. Implementation Plan

Execute in severity order. V-01 and V-02 are blocking — they enable the primary attack chain. V-03 through V-07 complete webhook hardening. V-08 through V-14 are operational hardening.

| Seq | Task | Action | Files modified | Closes | Priority |
| --- | --- | --- | --- | --- | --- |
| 1 | T-24 | Replace !== with timingSafeEqual | middleware/api.middleware.js, middleware/upload.middleware.js | REQ-15 / V-01 | Critical |
| 2 | T-25 | Normalize auth failure responses to 401 | middleware/api.middleware.js, middleware/upload.middleware.js | REQ-16 / V-02 | Critical |
| 3 | T-26 | Add runtime DNS re-validation for SSRF | services/webhook.service.js | REQ-17 / V-03 | High |
| 4 | T-27 | Harden axios: timeout, maxContent, no redirects | services/webhook.service.js | REQ-18 / V-04 | High |
| 5 | T-28 | Secure /webhook/wabot: limit + no raw log | routes/webhook.routes.js, server.js | REQ-19 / V-05 | High |
| 6 | T-29 | Enforce HTTPS-only for webhook URL | controllers/account.controller.js | REQ-20 / V-06 | High |
| 7 | T-30 | Add file ownership check to serve routes | routes/dashboard.routes.js | REQ-21 / V-07 | High |
| 8 | T-31 | Add sensitiveReadLimiter to settings endpoint | middleware/rateLimiter.middleware.js, routes/dashboard.routes.js | REQ-22 / V-08 | Medium |
| 9 | T-32 | Fix cleanupTempFiles path + add startup cleanup | services/baileys-handlers/message.handler.js | REQ-23 / V-09 | Medium |
| 10 | T-33 | Add global 2MB limit to express.json() | server.js | REQ-24 / V-10 | Medium |
| 11 | T-34 | Sanitize account name input | controllers/account.controller.js | REQ-25 / V-11 | Medium |
| 12 | T-35 | Add audit log for webhookUrl changes | controllers/account.controller.js | REQ-26 / V-12 | Medium |
| 13 | T-36 | Verify axios maxContentLength (via REQ-18) | services/webhook.service.js — verify only | REQ-27 / V-13 | Low |
| 14 | T-37 | Implement HMAC signature on outbound webhooks | services/webhook.service.js, .env.example | REQ-28 / V-14 | Low |

# 6. Acceptance Criteria Checklist

## 6.1 Critical — must pass before multi-user deployment

- [ ] POST /api/send with valid sessionId + wrong API key: response time is indistinguishable from correct key (within 5ms variance)

- [ ] POST /api/send with non-existent sessionId returns 401 — not 404

- [ ] POST /api/send with valid sessionId + wrong API key returns 401 — same body as above

- [ ] Attacker cannot determine from response body whether sessionId exists

## 6.2 High — must pass before production

- [ ] Webhook domain that resolves to 127.0.0.1 at request time is blocked, even if it resolved to public IP at save time

- [ ] Webhook call to tarpit server times out within 5 seconds

- [ ] Webhook response > 100KB is rejected

- [ ] POST /webhook/wabot with body > 64KB returns 413

- [ ] No full webhook body logged to disk

- [ ] Saving webhookUrl with http:// returns 400

- [ ] User A cannot access /dashboard/uploads/ or /dashboard/temp/ files belonging to User B

## 6.3 Medium — must pass within 30 days post-launch

- [ ] 21st request to /dashboard/accounts/:id/settings within 15 min returns 429

- [ ] /temp/ directory cleanup runs every 6 hours and on startup

- [ ] POST request with body > 2MB returns 413

- [ ] Account name with <script> tag is stripped before storage

- [ ] Changing webhookUrl produces pino INFO log with old/new domain, userId, IP

## 6.4 Low — complete within 60 days

- [ ] Outbound webhook includes X-WA-Signature header when WEBHOOK_SECRET is configured

- [ ] WEBHOOK_SECRET documented in .env.example

# 7. AI Assessment Comparison Notes

For reference, this section documents what each AI uniquely contributed and missed, to inform future assessment methodology.

| AI | Unique contribution | Missed | Notes |
| --- | --- | --- | --- |
| GPT | Tarpit / OOM attack scenario (V-04), Indicator of Compromise list, HMAC signature recommendation | V-01 timing attack, V-02 sessionId enum, V-07 file ownership | Strong at threat narrative and risk prioritization. Weak at specific code-level findings because it did not read source files directly. |
| Gemini | DNS Rebinding scenario (V-03) most detailed, session fingerprinting concept (V-14) | V-01, V-02, V-07, V-12, V-13 | Best threat modeling depth. Identified DNS rebinding mechanics precisely. Limited by not reading actual source code, relied on architectural assumptions. |
| Perplexity | V-01 timing attack and V-02 sessionId enum — most technically precise findings of all AIs | V-04 tarpit, V-05 inbound webhook, V-07 file ownership, V-12, V-13, V-14 | Strongest code-level adversarial analysis. Correctly identified the primary attack chain entry points. Missed infrastructure and operational findings. |
| Claude | V-07 file ownership (cross-tenant), V-12 audit log gap, V-13 axios bounds — all missed by other AIs | Did not independently discover DNS rebinding scenario (confirmed others' findings) | Cross-validated all findings against actual source code. Unique value in identifying ownership and auditability gaps that require end-to-end code trace, not just pattern matching. |

PRD v1.2.0 — wabot-dev Security Hardening Level 2  |  >thehanifz_labs_  |  Human Logic, AI Execution  |  April 2026