PRODUCT REQUIREMENTS DOCUMENT — CONTINUATION

wabot-dev

Bug Fix & Gap Closure

PRD v1.1.0

| Project | wabot-dev Bug Fix & Gap Closure |
| --- | --- |
| Version | 1.1.0 |
| Predecessor | PRD v1.0.0 — Security Hardening & v3 Feature Port |
| Date | April 2026 |
| Author | >thehanifz_labs_ |
| Audience | AI Agent / Development Team |
| Status | DRAFT — Awaiting Implementation |
| Audit Source | Cross-validation: Gemini, Perplexity, Claude |

Human Logic, AI Execution

# 1. Context & Purpose

PRD v1.0.0 defined 16 requirements across 3 phases (Security Hardening + wabotv3 Port). Implementation was completed and audited independently by three AI systems: Gemini, Perplexity, and Claude. This document (PRD v1.1.0) consolidates all residual findings into actionable requirements.

Cross-validation methodology: each AI read the same wabot-dev source code independently without knowledge of other AIs' findings. Results were compared to identify: (a) agreed findings, (b) findings unique to one AI, (c) items where AIs disagreed on status.

# 2. Audit Result Scorecard

Consolidated status of all PRD v1.0.0 requirements as verified by cross-AI audit. Status reflects the most conservative (strictest) verdict across all three auditors.

| REQ | Title | Gemini | Perplexity | Claude | Final Status |
| --- | --- | --- | --- | --- | --- |
| REQ-01 | Remove setup wizard + manual login | Done | Done | Done | Done |
| REQ-02 | XSS fix in renderMessages() | Done | Done | Done | Done |
| REQ-03 | WebSocket server-side session auth | Done | Done | Done | Done |
| REQ-04 | API key server-side generation | Partial | Partial | Done | Done *1 |
| REQ-05 | File upload private storage + serve route | Partial | Not checked | Partial | Partial |
| REQ-06 | Path traversal guard | Done | Done | Done | Done |
| REQ-07 | Strip webhookUrl/apiKey from client JSON | Done | Partial | Done | Done *2 |
| REQ-08 | Rate limit on auth routes | Done | Partial | Done | Done *2 |
| REQ-09 | Error handler: no stack trace in production | Not done | — | Not done | Not done |
| REQ-10 | Remove unsafe-inline from CSP | Done | — | Done | Done |
| REQ-11 | execFile() in db-health-check | Done | Partial | Done | Done *3 |
| REQ-12 | Session regeneration after login | Done | Done | Done | Done |
| REQ-13 | MIME magic bytes validation | Done | — | Done | Done |
| REQ-14 | SSRF protection on webhookUrl | Done | — | Done | Done |

Notes:

- *1 — Gemini and Perplexity reported REQ-04 endpoint missing. Claude verified it exists at routes/dashboard.routes.js line 7 (router.get('/generate-api-key', ...)). Gemini/Perplexity read an older snapshot. Status: Done.

- *2 — Perplexity marked as 'needs check'. Claude verified by reading source directly. Status: Done.

- *3 — Perplexity flagged as 'needs check'. Implementation uses pg_isready via execFileAsync — more correct than the PRD's docker-based approach. Status: Done (exceeds PRD requirement).

# 3. New Findings Not in PRD v1.0.0

The following issues were discovered during audit and do NOT appear in PRD v1.0.0. They must be addressed before the application is usable.

| ID | Severity | Title | Location | Found by | Impact |
| --- | --- | --- | --- | --- | --- |
| B-01 | Critical | Terms accept form POST to wrong route — 404 on all new user logins | views/terms.ejs POST /auth/terms vs route POST /auth/terms/accept | Claude only | Blocks all new users from accepting T&C. Login flow broken for anyone who has not accepted terms. |
| B-02 | Medium | Error handler returns HTML in production, PRD requires JSON | server.js global error handler | Gemini + Claude | API clients receive HTML 500 page instead of parseable JSON error. REQ-09 incomplete. |
| B-03 | Medium | No authenticated serve route for private uploads/ files | routes/dashboard.routes.js (missing route) | Gemini + Claude | Files uploaded via REQ-05 are stored privately but cannot be retrieved by authorized users. REQ-05 incomplete. |
| B-04 | Low | Incoming media (message.handler.js) still saved to public/temp, not private uploads/ | services/baileys-handlers/message.handler.js | Gemini only | Incoming WhatsApp media exposed via public URL without auth. Inconsistent with REQ-05 private storage goal. |

# 4. AI Disagreement Analysis

This section documents where the three AI auditors produced different verdicts and explains the resolution.

| REQ | Point of disagreement | Gemini verdict | Perplexity verdict | Claude verdict | Resolution |
| --- | --- | --- | --- | --- | --- |
| REQ-04 | Does /dashboard/generate-api-key endpoint exist? | No — route not registered | Needs verification | Yes — confirmed at routes/dashboard.routes.js:7 | Done. Gemini/Perplexity read stale or incomplete snapshot. |
| REQ-07 | Is /accounts/:id/settings endpoint verified? | Done | Needs check — not verified | Done — verified in controller + routes | Done. Claude verified by direct read of dashboard.routes.js and account.controller.js getSettings(). |
| REQ-08 | Is authLimiter applied to auth routes? | Done | Needs check | Done — router.use(authLimiter) line 1 of auth.routes.js | Done. Perplexity did not read the file. |
| REQ-11 | Is db-health-check using execFile or exec? | Done — uses execFile | Needs check | Done — uses pg_isready + execFileAsync, better than PRD spec | Done. Implementation exceeds PRD. pg_isready is more appropriate than docker ps for DB health check. |
| B-01 | Terms route mismatch — found by? | Missed | Missed | Found — forms POST /auth/terms, route is /auth/terms/accept | Bug confirmed. Both Gemini and Perplexity missed because they did not cross-reference the form action in the EJS template against the route definition. |

# 5. Requirements — v1.1.0

Four requirements close the gaps identified in Section 3. They are ordered by severity.

## 5.1 BUG-01: Fix terms acceptance route mismatch [Severity: Critical]

Source of finding: Claude audit (cross-validated against source).

Current state: views/terms.ejs submits form to POST /auth/terms. routes/auth.routes.js registers the handler at POST /auth/terms/accept. These do not match — any user who has not accepted T&C hits 404 when clicking 'Saya Setuju'. Because ensureTermsAccepted middleware redirects unaccepted users to /auth/terms, and the form action is broken, new users are permanently locked out of the dashboard.

Decision — two options, choose ONE:

| Option | Change | File affected | Recommended? |
| --- | --- | --- | --- |
| A | Change form action in terms.ejs from /auth/terms to /auth/terms/accept | views/terms.ejs — 1 line change | Yes — minimal change, keeps route as intended |
| B | Change route registration from /terms/accept to /terms in auth.routes.js | routes/auth.routes.js — 1 line change | Acceptable — but less descriptive route name |

Recommended fix (Option A):

File: views/terms.ejs

Find:

<form action="/auth/terms" method="POST" class="mt-6">

Replace with:

<form action="/auth/terms/accept" method="POST" class="mt-6">

Acceptance criteria:

- New user logs in via Google OAuth for the first time

- Is redirected to /auth/terms

- Clicks 'Saya Setuju dan Lanjutkan'

- Is redirected to /dashboard — NOT 404

- hasAcceptedTerms field in User table is updated to true

## 5.2 BUG-02: Fix error handler to return JSON in production [Severity: Medium]

Source of finding: Gemini + Claude. Agreed finding.

Current state: server.js global error handler returns an HTML string for 500 errors in all environments. PRD v1.0.0 REQ-09 specifies JSON response {error: 'An internal server error occurred.'} in production. This was not implemented.

File: server.js — global error handler (app.use with 4 parameters at the bottom of the file).

Current code (lines beginning with app.use((err, req, res, next):

app.use((err, req, res, next) => {

if (err.code !== 'EBADCSRFTOKEN') {

console.error('CRITICAL ERROR:', err.stack || err);

logger.error('Terjadi error tak terduga:', err);

}

if (err.code === 'EBADCSRFTOKEN') {

return res.status(403).send('<h1>403 - Forbidden</h1>...');

}

res.status(500).send(`<h1>500 - Server Error</h1>...`);

});

Required replacement:

app.use((err, req, res, next) => {

if (err.code !== 'EBADCSRFTOKEN') {

logger.error('Unhandled error:', err);

}

if (err.code === 'EBADCSRFTOKEN') {

if (req.xhr || req.headers.accept?.includes('application/json')) {

return res.status(403).json({ error: 'CSRF token invalid. Refresh and retry.' });

}

return res.status(403).send('<h1>403 Forbidden</h1><p>Form expired. Refresh.</p>');

}

if (req.xhr || req.headers.accept?.includes('application/json')) {

const msg = process.env.NODE_ENV === 'development' ? err.message : 'An internal server error occurred.';

return res.status(500).json({ error: msg });

}

const detail = process.env.NODE_ENV === 'development' ? `<pre>${err.stack}</pre>` : '';

res.status(500).send(`<h1>500 Server Error</h1>${detail}`);

});

Note: the replacement handles both JSON API clients (returns JSON) and browser users (returns HTML). This is more complete than PRD v1.0.0 which only specified JSON.

Acceptance criteria:

- With NODE_ENV=production: fetch() to any endpoint that triggers 500 returns Content-Type: application/json and body {"error":"An internal server error occurred."}

- With NODE_ENV=development: 500 response includes err.message or stack for debugging

- Browser navigation to a broken route returns HTML, not JSON

- CSRF error from API client returns JSON 403, not HTML

## 5.3 BUG-03: Add authenticated serve route for private uploads [Severity: Medium]

Source of finding: Gemini + Claude. Agreed finding.

Current state: REQ-05 (PRD v1.0.0) moved file uploads from public/uploads/ to uploads/ (outside public directory). This prevents direct URL access — which is correct. However, no route exists to serve these files to authorized users, making all uploaded media permanently inaccessible after upload.

Required changes span two files:

File 1: routes/dashboard.routes.js — add the serve route BEFORE module.exports:

const path = require('path');

const fs   = require('fs');

router.get('/uploads/:filename', ensureAuthenticated, (req, res) => {

const { filename } = req.params;

// Validate filename — only allow hex-timestamp pattern from upload middleware

if (!/^\d+-[a-f0-9]{16}\.[a-z0-9]+$/i.test(filename)) {

return res.status(400).json({ error: 'Invalid filename.' });

}

const UPLOAD_DIR = path.join(__dirname, '..', 'uploads');

const filePath   = path.resolve(UPLOAD_DIR, filename);

// Path traversal guard

if (!filePath.startsWith(UPLOAD_DIR + path.sep)) {

return res.status(400).json({ error: 'Invalid path.' });

}

if (!fs.existsSync(filePath)) {

return res.status(404).json({ error: 'File not found.' });

}

res.sendFile(filePath);

});

File 2: middleware/upload.middleware.js — update the URL that gets saved to req.file.

Find the line that sets filePath and req.file, add a url property:

req.file = {

...file,

path: filePath,

mimetype: actualMimeType,

url: `/dashboard/uploads/${randomName}`,  // ADD THIS LINE

};

Acceptance criteria:

- Authenticated user can access GET /dashboard/uploads/:filename and receive the file

- Unauthenticated request to GET /dashboard/uploads/:filename returns 401 redirect to /auth/login

- Request with filename containing ../ or other traversal sequences returns 400

- Request for non-existent file returns 404

- Direct URL access to /uploads/filename (public path) continues to return 404 — file not in public/ directory

## 5.4 BUG-04: Move incoming WhatsApp media from public/temp to private storage [Severity: Low]

Source of finding: Gemini only. Not found by Perplexity or Claude's primary audit.

Current state: Outgoing uploads (API send-media) now correctly save to private uploads/ directory (REQ-05). However incoming WhatsApp media received via Baileys is still saved to public/temp/ with a predictable URL pattern: BASE_URL/temp/TIMESTAMP-MESSAGEID.EXT. Anyone who knows or can guess this URL can access the media without authentication.

Scope: services/baileys-handlers/message.handler.js — inside the media download block.

Current code pattern:

const tempDir = path.join(__dirname, '..', '..', 'public', 'temp');

...

mediaUrl = `${process.env.BASE_URL}/temp/${fileName}`;

Required changes:

Step 1 — Change storage directory from public/temp to a private temp folder:

// Replace

const tempDir = path.join(__dirname, '..', '..', 'public', 'temp');

// With

const tempDir = path.join(__dirname, '..', '..', 'temp');

Step 2 — Change mediaUrl to use an authenticated serve route instead of direct public URL:

// Replace

mediaUrl = `${process.env.BASE_URL}/temp/${fileName}`;

// With

mediaUrl = `/dashboard/temp/${fileName}`;

Step 3 — Add a new serve route in routes/dashboard.routes.js for temp files (similar to BUG-03 uploads route):

router.get('/temp/:filename', ensureAuthenticated, (req, res) => {

const { filename } = req.params;

if (!/^\d+-[a-zA-Z0-9]{1,20}\.[a-z0-9]+$/i.test(filename)) {

return res.status(400).json({ error: 'Invalid filename.' });

}

const TEMP_DIR = path.join(__dirname, '..', 'temp');

const filePath = path.resolve(TEMP_DIR, filename);

if (!filePath.startsWith(TEMP_DIR + path.sep)) {

return res.status(400).json({ error: 'Invalid path.' });

}

if (!fs.existsSync(filePath)) {

return res.status(404).json({ error: 'File not found or expired.' });

}

res.sendFile(filePath);

});

Step 4 — Update cleanupTempFiles() and setTimeout deletion in message.handler.js to reference the new temp/ path (not public/temp/).

Step 5 — Update server.js cleanupOldFiles() if it references public/temp — change to temp/ at project root.

Acceptance criteria:

- Receiving a WhatsApp message with an image — the mediaUrl in the webhook payload is /dashboard/temp/filename, not a public URL

- Authenticated user accessing /dashboard/temp/filename receives the file

- Unauthenticated access returns 401

- Direct access via /temp/filename (public) returns 404 — no file in public/temp/

- File is auto-deleted after the configured timeout (5 minutes per existing code)

# 6. Implementation Plan

Execute in sequence. BUG-01 is blocking — do it first. BUG-02 and BUG-03 are independent and can be done in any order after BUG-01.

| Seq | Task | Summary | Files modified | Closes | Priority |
| --- | --- | --- | --- | --- | --- |
| 1 | T-20 | Fix terms form action mismatch | views/terms.ejs — change form action to /auth/terms/accept (1 line) | BUG-01 | Critical |
| 2 | T-21 | Fix error handler JSON response | server.js — replace global error handler block | BUG-02, REQ-09 | Medium |
| 3 | T-22 | Add authenticated serve route for uploads/ | routes/dashboard.routes.js — add GET /uploads/:filename. middleware/upload.middleware.js — add url to req.file | BUG-03, REQ-05 | Medium |
| 4 | T-23 | Move incoming media from public/temp to private temp/ | services/baileys-handlers/message.handler.js — update tempDir path + mediaUrl. routes/dashboard.routes.js — add GET /temp/:filename. server.js — update cleanupOldFiles paths | BUG-04 | Low |

# 7. Acceptance Criteria Checklist

All items must pass before wabot-dev is declared production-ready. Items from PRD v1.0.0 that were confirmed Done are not repeated here.

## 7.1 BUG-01 — Terms route

- [ ] New Google OAuth user reaches /auth/terms page

- [ ] Clicking 'Saya Setuju dan Lanjutkan' redirects to /dashboard (not 404)

- [ ] User.hasAcceptedTerms is set to true in database

- [ ] Subsequent logins bypass terms page

## 7.2 BUG-02 — Error handler

- [ ] With NODE_ENV=production: API 500 response is Content-Type: application/json

- [ ] Response body is {"error":"An internal server error occurred."} — no stack trace

- [ ] With NODE_ENV=development: response includes error details for debugging

- [ ] CSRF error on API client returns JSON 403, not HTML

- [ ] Browser navigation to broken route still gets HTML error page

## 7.3 BUG-03 — Upload serve route

- [ ] Authenticated GET /dashboard/uploads/:filename returns file with 200

- [ ] Unauthenticated access returns 401

- [ ] Filename with ../ or non-matching pattern returns 400

- [ ] Non-existent file returns 404

- [ ] Direct /uploads/ URL (public path) returns 404 — not accessible

## 7.4 BUG-04 — Incoming media private storage

- [ ] Receiving WhatsApp media: webhook payload contains mediaUrl starting with /dashboard/temp/

- [ ] Authenticated user can access /dashboard/temp/filename

- [ ] Unauthenticated access returns 401

- [ ] No files created in public/temp/ for incoming messages

- [ ] File auto-deleted after 5 minutes (existing timeout logic)

# 8. Overall Readiness Assessment

Based on cross-AI audit results from Gemini, Perplexity, and Claude:

| Dimension | Gemini | Perplexity | Claude | Consensus |
| --- | --- | --- | --- | --- |
| Overall completion PRD v1.0.0 | 90% | ~75% (partial coverage) | 85% | 85% |
| Critical blockers remaining | 0 (missed B-01) | 0 (missed B-01) | 1 (B-01 terms route) | 1 |
| Medium gaps remaining | 2 (B-02, B-03) | Not assessed | 2 (B-02, B-03) | 2 |
| Low gaps remaining | 1 (B-04) | Not assessed | 1 (B-04) | 1 |
| Production-ready after v1.1.0? | Yes (assumed) | Unclear | Yes (if B-01 to B-04 fixed) | Yes |

Conclusion: wabot-dev is 85% production-ready. The single Critical blocker (BUG-01 terms route) must be fixed immediately as it prevents all new user onboarding. BUG-02 and BUG-03 complete PRD v1.0.0 requirements REQ-09 and REQ-05 respectively. BUG-04 closes a privacy gap in incoming media handling. After all four fixes, wabot-dev reaches full compliance with PRD v1.0.0 and v1.1.0.

# 9. Out of Scope

- Any modification to wabotv3 production system

- New features not identified during audit

- Performance optimization or load testing

- UI/UX changes beyond what is required to fix these bugs

- Database migration scripts

PRD v1.1.0 — wabot-dev Bug Fix & Gap Closure  |  >thehanifz_labs_  |  Human Logic, AI Execution  |  April 2026