PRODUCT REQUIREMENTS DOCUMENT

wabot-dev

Security Hardening & v3 Feature Port

PRD v1.0.0

| Project | wabot-dev Security Hardening |
| --- | --- |
| Version | 1.0.0 |
| Date | April 2026 |
| Author | >thehanifz_labs_ |
| Audience | AI Agent / Development Team |
| Status | DRAFT — Awaiting Implementation |
| Reference Prod | wabotv3 (DO NOT MODIFY) |

Human Logic, AI Execution

# 1. Executive Summary

This PRD defines all work required to transform wabot-dev into a production-grade, security-hardened WhatsApp Gateway application. The scope is twofold:

- Port all architectural improvements from the running production system (wabotv3) into wabot-dev

- Implement 14 security fixes covering Critical, High, Medium, and Low severity vulnerabilities identified during audit

wabotv3 (the production system) MUST NOT be modified at any point during this process. wabot-dev is the sole target of all changes.

Upon completion, wabot-dev will match wabotv3 architecture while adding additional security hardening not present in either version.

# 2. Context & Constraints

## 2.1 Version Registry

| Version | Location | Status | Notes |
| --- | --- | --- | --- |
| wabotv3 | /root (server) | PRODUCTION — READ ONLY | Running system. Zero modifications allowed. |
| wabot-dev | /wabot-dev | DEVELOPMENT — TARGET | All implementation happens here. |

## 2.2 Key Differences: wabot-dev vs wabotv3

| Feature | wabot-dev (current) | wabotv3 (target state) |
| --- | --- | --- |
| Authentication | Google OAuth + manual email/password login | Google OAuth only |
| Setup Wizard | Present — /setup route, no CSRF | Not present |
| Socket Events | emitSocketEvent() — broadcasts to all | emitToUser() — per userId only |
| Socket Auth | No server-side validation | Session-backed (partial) |
| DB Health Check | Not present | waitForDatabaseReady() |
| Webhook | Basic — accountId exposed | Retry logic + accountId stripped |
| Message Model | Basic fields only | groupId, senderId, webhookSent, indexes |
| Log Rotation | pino to file (no rotation) | pino-roll with size limit + max files |
| PM2 Config | Not present | ecosystem.config.js with backoff restart |
| Graceful Shutdown | Not present | SIGTERM / SIGINT handlers |

# 3. Security Audit Findings

Full audit of wabot-dev source code. All findings below are confirmed vulnerabilities. Items marked PERSIST also exist in wabotv3 but are lower priority since wabotv3 is not modified.

| ID | Severity | Title | Location | Source | Status |
| --- | --- | --- | --- | --- | --- |
| S-01 | CRITICAL | XSS via innerHTML in message log | views/dashboard.ejs → renderMessages() | Both versions | OPEN |
| S-02 | CRITICAL | Setup wizard has no CSRF protection | routes/setup.routes.js, views/setup.ejs | wabot-dev only | OPEN |
| S-03 | HIGH | WebSocket userId claim not validated server-side | services/socket.service.js, server.js | wabot-dev only | OPEN |
| S-04 | HIGH | API key generated client-side with Math.random() | views/dashboard.ejs → generate-api-key-btn | Both versions | OPEN |
| S-05 | HIGH | File upload stored in public/ with user-controlled filename | middleware/upload.middleware.js | Both versions | OPEN |
| S-06 | HIGH | Path traversal in session directory delete | services/baileys.service.js, controllers/account.controller.js | Both versions | OPEN |
| S-07 | MEDIUM | webhookUrl and apiKey serialized to client JSON | views/dashboard.ejs → server-data script tag | Both versions | OPEN |
| S-08 | MEDIUM | No rate limit on auth routes | routes/auth.routes.js | wabot-dev only | OPEN |
| S-09 | MEDIUM | Stack trace exposed in production error handler | server.js → global error handler | wabot-dev only | OPEN |
| S-10 | MEDIUM | CSP allows unsafe-inline scripts | server.js → Helmet config | wabot-dev only | OPEN |
| S-11 | MEDIUM | shell exec() for Docker health check — injection risk | services/db-health-check.service.js | wabotv3 port (needs fix) | OPEN |
| S-12 | MEDIUM | No session regeneration after login (session fixation) | routes/auth.routes.js → Google callback | Both versions | OPEN |
| S-13 | LOW | MIME type validated from header, not magic bytes | middleware/upload.middleware.js | Both versions | OPEN |
| S-14 | LOW | No SSRF protection on webhookUrl input | controllers/account.controller.js → updateSettings() | Both versions | OPEN |

# 4. Requirements

Requirements are split into two tracks: PORT (bring wabotv3 code into wabot-dev) and SECFIX (security fixes applied to wabot-dev). Every requirement maps to one or more audit finding IDs or architecture gaps.

## 4.1 Phase 1 — Critical & High (Pre-Production Blockers)

All Phase 1 requirements MUST be completed before wabot-dev is exposed to any user other than the developer.

### REQ-01: Remove manual login and setup wizard [Refs: S-02, S-08]

Action: PORT from wabotv3.

- Delete files: controllers/auth.controller.js (manual login functions only), routes/setup.routes.js, controllers/setup.controller.js, middleware/checkSetup.js, views/setup.ejs

- Replace controllers/auth.controller.js with wabotv3 version (Google OAuth only: getLoginPage, logout, getTermsPage, acceptTerms)

- Replace routes/auth.routes.js with wabotv3 version

- Remove checkSetup middleware reference from server.js

- Remove /setup route from server.js

Acceptance: GET /setup returns 404. POST /auth/login returns 404. GET /auth/login shows Google OAuth button only. No email/password form exists.

### REQ-02: Fix XSS in message log renderer [Refs: S-01]

Action: SECFIX — modify views/dashboard.ejs renderMessages() function.

- Replace all insertAdjacentHTML() and innerHTML assignments that contain message data with DOM API equivalents

- Use document.createElement() + element.textContent = value for all user-sourced strings (msg.content, msg.from, msg.to, msg.type)

- For mediaLink: validate msg.mediaUrl starts with process.env.BASE_URL before rendering as anchor. If invalid, render as plain text '-'

- Never concatenate database-sourced strings into HTML template literals

Acceptance: Sending a WhatsApp message containing <img src=x onerror=alert(1)> does NOT execute JavaScript in dashboard. Content renders as escaped text.

### REQ-03: Fix WebSocket authentication — server-side session validation [Refs: S-03]

Action: SECFIX — modify server.js and services/socket.service.js.

- In server.js: share express-session middleware with Socket.IO using io.engine.use(sessionMiddleware)

- In socket.service.js: on authenticate event, read userId from socket.request.session.passport.user — do NOT accept userId value from client payload

- If session.passport.user is undefined or does not match claimed userId, call socket.disconnect(true)

- Log rejected socket auth attempts with IP address

Acceptance: Opening browser console and running socket.emit('authenticate', 1) when logged in as user ID 5 results in immediate disconnect. Socket only receives events for the authenticated user's accounts.

### REQ-04: Generate API key server-side only [Refs: S-04]

Action: SECFIX — modify views/dashboard.ejs generate-api-key-btn click handler.

- Remove Math.random() key generation loop from browser JS

- Replace with fetch('/dashboard/generate-api-key') call (endpoint already exists in routes/dashboard.routes.js)

- On success, populate apiKeyInput.value with response.apiKey

- On error, show user-facing error message

Acceptance: Network tab shows XHR to /dashboard/generate-api-key on button click. No Math.random() call exists in dashboard JS. Generated key has 32 random bytes of entropy.

### REQ-05: Secure file upload — random filename and private storage [Refs: S-05]

Action: SECFIX — modify middleware/upload.middleware.js.

- Change filename generation: const filename = crypto.randomBytes(16).toString('hex') + '.' + extension — remove originalname from path

- Change upload destination from public/uploads/ to uploads/ (outside public directory, at project root level)

- Add a new authenticated GET route: GET /dashboard/uploads/:filename — serves file only if requesting user owns an account linked to that upload

- Update all references to mediaUrl to use the new authenticated serve route

Acceptance: Uploaded file is not accessible via direct URL without a valid session. Filename in filesystem is a hex string with no relation to original filename.

### REQ-06: Path traversal guard on session directory operations [Refs: S-06]

Action: SECFIX — modify services/baileys.service.js and controllers/account.controller.js.

- Before any fs.rmSync() or fs.mkdirSync() involving sessionId or accountId, resolve the full path with path.resolve()

- Assert: resolvedPath.startsWith(SESSIONS_DIR) — if false, throw Error('Path traversal detected') and log with IP

- Sanitize sessionId input: strip any characters not matching /^[a-zA-Z0-9_-]+$/

Acceptance: Passing a sessionId of '../../etc' to delete endpoint results in an error, not filesystem modification outside SESSIONS_DIR.

## 4.2 Phase 2 — Medium (Pre Go-Live)

All Phase 2 requirements MUST be completed before wabot-dev serves multiple users.

### REQ-07: Remove sensitive data from client-side JSON embed [Refs: S-07]

Action: SECFIX — modify controllers/dashboard.controller.js and views/dashboard.ejs.

- In getDashboardPage(): strip webhookUrl and apiKey from accounts array before passing to render

- Add new endpoint: GET /dashboard/accounts/:accountId/settings — returns {webhookUrl, apiKey, maxFileSize, allowedMimeTypes} for authenticated owner only

- In dashboard.ejs openSettingsModal(): fetch account settings from new endpoint when modal opens instead of reading from serverData

Acceptance: View page source of /dashboard — webhookUrl and apiKey strings do not appear in page HTML. Network tab shows XHR to /accounts/:id/settings when settings modal opens.

### REQ-08: Rate limit auth routes [Refs: S-08]

Action: SECFIX — modify middleware/rateLimiter.middleware.js and routes/auth.routes.js.

- Add authLimiter: max 10 requests per 15 minutes per IP, windowMs 15 * 60 * 1000

- Apply authLimiter to: GET /auth/google, GET /auth/google/callback

- Return 429 with JSON {error: 'Too many login attempts. Try again in 15 minutes.'} on limit exceeded

- Log rate limit exceeded events with IP and timestamp

Acceptance: Making 11 requests to /auth/google within 15 minutes from same IP results in 429 response on the 11th request.

### REQ-09: Harden error handler — no stack traces in production [Refs: S-09]

Action: SECFIX — modify server.js global error handler.

- Replace current conditional with strict check: only include err.stack in response when process.env.NODE_ENV === 'development'

- In production, return generic: {error: 'An internal server error occurred.'} with status 500

- Always log full error with logger.error() regardless of environment

- Add NODE_ENV=production to ecosystem.config.js env_production block (already partially present — verify)

Acceptance: With NODE_ENV=production, triggering a 500 error returns {"error":"An internal server error occurred."} with no stack trace. Pino log file contains full stack.

### REQ-10: Remove unsafe-inline from CSP [Refs: S-10]

Action: SECFIX — modify server.js Helmet config and extract inline scripts.

- Remove 'unsafe-inline' from script-src directive

- Move all inline <script> blocks in dashboard.ejs, admin-dashboard.ejs, landing-page.ejs to static JS files in public/js/

- Reference as <script src='/js/dashboard.js'> etc.

- If any inline event handlers (onclick=, onerror=) exist in EJS templates, move to addEventListener() in external JS

Acceptance: browser devtools → Security tab shows CSP header without unsafe-inline for script-src. No CSP violation warnings in console on page load.

### REQ-11: Replace exec() with execFile() in db-health-check [Refs: S-11]

Action: FIX DURING PORT — services/db-health-check.service.js will be ported from wabotv3 but with this fix applied.

- Replace const { exec } = require('child_process') with const { execFile } = require('child_process')

- Replace exec('docker info > /dev/null 2>&1 && echo...') with execFile('docker', ['info'], { timeout: 5000 })

- Replace exec('docker ps --filter...') with execFile('docker', ['ps', '--filter', 'name=' + containerName, '--filter', 'status=running', '--format', '{{.Names}}'], { timeout: 5000 })

- containerName must be validated against /^[a-zA-Z0-9_-]+$/ before use

Acceptance: No shell string interpolation exists in db-health-check.service.js. Docker commands are passed as argument arrays.

### REQ-12: Session regeneration after login [Refs: S-12]

Action: SECFIX — modify routes/auth.routes.js Google callback handler.

- After successful passport.authenticate(), call req.session.regenerate() before redirecting

- Preserve req.user and flash messages across regeneration

Acceptance: Session ID cookie changes between GET /auth/login and GET /dashboard after successful login.

## 4.3 Phase 3 — Low / Defense in Depth (Post-Launch)

Phase 3 requirements improve defense-in-depth. They do not block launch but should be completed within 30 days.

### REQ-13: MIME type validation from magic bytes [Refs: S-13]

Action: SECFIX — modify middleware/upload.middleware.js.

- Install package: npm install file-type

- After reading file buffer into memory, call const { fileTypeFromBuffer } = require('file-type'); const detected = await fileTypeFromBuffer(file.buffer)

- Compare detected.mime against allowedMimeTypes — if mismatch, reject with 400

- Use detected.mime as the authoritative mime type, not file.mimetype from HTTP header

Acceptance: Renaming a .exe file to .jpg and uploading it returns 400 error. file-type correctly identifies it as application/x-msdownload.

### REQ-14: SSRF protection on webhookUrl [Refs: S-14]

Action: SECFIX — modify controllers/account.controller.js updateSettings().

- Before saving webhookUrl, parse it with new URL(webhookUrl) — catch malformed URLs

- Resolve hostname to IP using dns.promises.lookup()

- Block if resolved IP matches private ranges: 127.0.0.0/8, 10.0.0.0/8, 172.16.0.0/12, 192.168.0.0/16, ::1, fc00::/7

- Block if hostname is 'localhost' or any variant

- Return 400 with {error: 'Webhook URL cannot point to internal network addresses.'} if blocked

Acceptance: Setting webhookUrl to http://localhost:3000, http://127.0.0.1/anything, or http://192.168.1.1 returns 400. External URLs are accepted normally.

# 5. Port Requirements (wabotv3 → wabot-dev)

The following files are ported from wabotv3 to wabot-dev. Some ports require inline fixes as noted. Always port by copying the wabotv3 file as the base, then apply the noted modifications.

| ID | File | Action | Linked REQ | Notes |
| --- | --- | --- | --- | --- |
| P-01 | services/socket.service.js | PORT | REQ-03 | Port emitToUser() + userSockets Map. REQ-03 session validation added on top. |
| P-02 | services/webhook.service.js | PORT | — | Port sendWebhookWithRetry() with exponential backoff and accountId stripping from payload. |
| P-03 | services/db-health-check.service.js | MERGE | REQ-11 | Port from wabotv3, replace exec() with execFile() per REQ-11 during port. |
| P-04 | services/baileys-handlers/connection.handler.js | PORT | — | Port emitToUser() calls replacing emitSocketEvent() for QR code and status-change events. |
| P-05 | services/baileys-handlers/message.handler.js | PORT | — | Port emitToUser(), webhookSent tracking, processSingleMessage(), processMessageQueue() with per-session sorting. |
| P-06 | services/baileys.service.js | PORT | — | Port emitToUser() calls in disconnect() and sendMessage(). Import emitToUser from socket.service. |
| P-07 | models/Message.js | PORT | — | Port new fields: groupId, senderId, webhookSent (default false), processedAt. Port composite unique index on [messageId, sessionId]. |
| P-08 | config/logger.js | PORT | — | Port pino-roll transport for production. Add npm install pino-roll to package.json. |
| P-09 | ecosystem.config.js | PORT | REQ-09 | Port PM2 config with max_memory_restart, backoff restart delay. Verify NODE_ENV=production in env_production. |
| P-10 | server.js (partial) | MERGE | REQ-03, REQ-09 | Merge into wabot-dev server.js: waitForDatabaseReady() startup, SIGTERM/SIGINT handlers, cleanupOldMessages(), io.engine.use(sessionMiddleware) for REQ-03. |

# 6. Implementation Plan

Phases are sequential. Do not start Phase 2 until all Phase 1 items pass acceptance criteria. Each task references the requirement it closes.

## Phase 1 — Critical & High (Sequence matters)

| Seq | Task | Action | Files Modified | Closes REQ | Priority |
| --- | --- | --- | --- | --- | --- |
| 1 | T-01 | Remove setup wizard and manual login | server.js, routes/auth.routes.js, controllers/auth.controller.js — delete: setup.routes.js, setup.controller.js, checkSetup.js, views/setup.ejs | REQ-01 | CRITICAL |
| 2 | T-02 | Port socket service with emitToUser | services/socket.service.js | P-01 | HIGH |
| 3 | T-03 | Fix WebSocket auth — server-side session validation | server.js, services/socket.service.js | REQ-03 | HIGH |
| 4 | T-04 | Port connection + message handlers with emitToUser | services/baileys-handlers/connection.handler.js, services/baileys-handlers/message.handler.js, services/baileys.service.js | P-04, P-05, P-06 | HIGH |
| 5 | T-05 | Fix XSS in message log | views/dashboard.ejs | REQ-02 | CRITICAL |
| 6 | T-06 | Fix API key generation to use server endpoint | views/dashboard.ejs | REQ-04 | HIGH |
| 7 | T-07 | Secure file upload — random name + private storage | middleware/upload.middleware.js, routes/dashboard.routes.js | REQ-05 | HIGH |
| 8 | T-08 | Path traversal guard on session dirs | services/baileys.service.js, controllers/account.controller.js | REQ-06 | HIGH |

## Phase 2 — Medium (Pre Go-Live)

| Seq | Task | Action | Files Modified | Closes REQ | Priority |
| --- | --- | --- | --- | --- | --- |
| 9 | T-09 | Strip sensitive data from client JSON embed | controllers/dashboard.controller.js, routes/dashboard.routes.js, views/dashboard.ejs | REQ-07 | MEDIUM |
| 10 | T-10 | Rate limit auth routes | middleware/rateLimiter.middleware.js, routes/auth.routes.js | REQ-08 | MEDIUM |
| 11 | T-11 | Fix error handler — no stack trace in production | server.js, ecosystem.config.js | REQ-09 | MEDIUM |
| 12 | T-12 | Remove unsafe-inline from CSP + extract scripts | server.js, views/dashboard.ejs, views/admin-dashboard.ejs, public/js/ (new files) | REQ-10 | MEDIUM |
| 13 | T-13 | Port db-health-check with execFile fix | services/db-health-check.service.js, server.js | REQ-11, P-03 | MEDIUM |
| 14 | T-14 | Session regeneration after Google login | routes/auth.routes.js | REQ-12 | MEDIUM |
| 15 | T-15 | Port Message model with new fields + indexes | models/Message.js | P-07 | MEDIUM |
| 16 | T-16 | Port logger with pino-roll + PM2 config | config/logger.js, ecosystem.config.js, package.json | P-08, P-09 | MEDIUM |
| 17 | T-17 | Port webhook service with retry logic | services/webhook.service.js | P-02 | MEDIUM |

## Phase 3 — Defense in Depth (Post-Launch, within 30 days)

| Seq | Task | Action | Files Modified | Closes REQ | Priority |
| --- | --- | --- | --- | --- | --- |
| 18 | T-18 | MIME type validation from magic bytes | middleware/upload.middleware.js, package.json (+file-type) | REQ-13 | LOW |
| 19 | T-19 | SSRF protection on webhookUrl | controllers/account.controller.js | REQ-14 | LOW |

# 7. Package Dependencies

The following npm packages must be added to wabot-dev/package.json. Do not remove existing packages.

| Package | Phase | Linked Task | Purpose |
| --- | --- | --- | --- |
| pino-roll | Phase 2 | T-16 | Log file rotation in production (already in wabotv3 package.json) |
| file-type | Phase 3 | T-18 | Magic byte MIME type detection for upload validation |

Note: pino-pretty is already in devDependencies in wabot-dev. No change needed for it.

# 8. Acceptance Criteria Summary

An AI agent or developer verifying completion must check all items below. A checkbox ([ ]) means not yet verified.

## Phase 1 — Must pass before any user testing

- [ ] GET /setup returns 404

- [ ] POST /auth/login returns 404

- [ ] GET /auth/login shows Google button only — no email/password form

- [ ] Sending message with <img src=x onerror=alert(1)> payload does not execute JS in dashboard

- [ ] socket.emit('authenticate', wrongUserId) from browser console causes disconnect

- [ ] Generate API Key button triggers XHR to /dashboard/generate-api-key — no Math.random() in client JS

- [ ] Uploaded file stored at uploads/ (not public/uploads/). Direct URL access without session returns 401

- [ ] sessionId with '../' prefix on delete/connect endpoint throws error, no filesystem access outside SESSIONS_DIR

## Phase 2 — Must pass before go-live

- [ ] View page source of /dashboard: strings 'webhookUrl' and 'apiKey' values not in HTML

- [ ] 11th request to /auth/google within 15 minutes from same IP returns 429

- [ ] With NODE_ENV=production, 500 error returns generic message — no stack trace in response body

- [ ] No CSP violation in browser console on /dashboard. script-src does not contain unsafe-inline

- [ ] db-health-check.service.js contains no exec() calls — only execFile()

- [ ] Session cookie ID changes between /auth/login and /dashboard after successful login

- [ ] Message table in DB has columns: groupId, senderId, webhookSent, processedAt

- [ ] app.log and error.log rotate at 100MB with max 7 files

- [ ] Outgoing webhook payload does not contain accountId field

## Phase 3 — Complete within 30 days post-launch

- [ ] Uploading .exe renamed to .jpg returns 400

- [ ] Setting webhookUrl to http://localhost:3000 returns 400 with SSRF error message

# 9. Out of Scope

- Any modification to wabotv3 production system

- New features not listed in this document

- UI/UX changes not required by security fixes

- Database migration scripts (Sequelize alter:true handles schema changes)

- Load testing or performance optimization

- WhatsApp Business API migration

# 10. Glossary

| Term | Definition |
| --- | --- |
| XSS | Cross-Site Scripting — injection of malicious scripts via unsanitized user input rendered in browser |
| CSRF | Cross-Site Request Forgery — forged authenticated requests from attacker-controlled pages |
| SSRF | Server-Side Request Forgery — server makes requests to internal/private network addresses via user-supplied URL |
| Path Traversal | Attack using ../ sequences to access files outside intended directory |
| Magic bytes | First few bytes of a file that identify its true type, independent of filename or Content-Type header |
| emitToUser() | Socket.IO helper that sends events only to socket connections authenticated as a specific userId |
| PORT | Copy file from wabotv3 to wabot-dev with minimal or no modification |
| MERGE | Selectively integrate features from wabotv3 into existing wabot-dev file |
| SECFIX | Security fix applied to wabot-dev that is not sourced from wabotv3 |
| DXA | Document eXtended Attribute unit used in OOXML. 1440 DXA = 1 inch |

PRD v1.0.0 — wabot-dev Security Hardening  |  >thehanifz_labs_  |  Human Logic, AI Execution  |  April 2026